CLASH OF CROWNS

3D Chess Game - Detailed Implementation Plan

Client Discussion + Development Roadmap + Security + Capacitor Mobile Testing + Play Store Readiness

| Document Item | Details |
| --- | --- |
| Project | Clash of Crowns - 3D Chess Game |
| Prepared For | Client/Product Discussion |
| Prepared Date | June 8, 2026 |
| Current Stage | UI/UX, QR sharing, UID sharing, 3D preview, core chess experience and documentation mostly completed |
| Next Target | Smooth AI Career Mode, low-latency gameplay, Capacitor mobile stability, security hardening and Play Store release |

Confidential project planning document. Use this as the execution roadmap for the next development phases.

# 1. Executive Summary

Clash of Crowns is currently past the basic prototype stage. The main visual identity, UI/UX, 3D chess board, sharing system, QR based invitation, UID flow, level display and core documentation are already present. The next development focus should be stability, AI progression, low-latency gameplay, mobile testing through Capacitor, security hardening and final publishing readiness.

The project should now move in controlled phases. Each phase must have a clear implementation target, testing gate and client approval point. This avoids random feature additions and makes the game ready for real users and Play Store publishing.

| Priority | Area | Goal |
| --- | --- | --- |
| P0 | Capacitor Mobile Stability | Game must run perfectly on real Android phones using USB debugging before deeper optimization. |
| P0 | AI Career Progression | Fix disturbed levels and implement stable tier/character/cup logic. |
| P0 | Gameplay Performance | Local-first board, fast move validation, smooth animations and no heavy network dependency. |
| P1 | Security Hardening | Protect UID, match result, server APIs, Firestore rules, secrets and release build. |
| P1 | Low Internet Support | Offline-safe AI mode, reconnect handling, tiny sync payloads and retry queues. |
| P2 | Play Store Readiness | AAB build, privacy policy, permissions review, signing, testing and release checklist. |

# 2. Current Project Baseline

| Module | Current Status | Next Action |
| --- | --- | --- |
| UI/UX | Awesome visual design already completed or near completed. | Do not rebuild UI; only polish around gameplay, mobile and performance. |
| 3D Board | Board architecture and preview are implemented. | Optimize assets, animation queue, camera and mobile rendering. |
| Sharing | QR code, first player UID and sharing features implemented. | Add validation, expiry and abuse protection. |
| AI Levels | Visible but slightly disturbed. | Replace with clean progression engine and config-based characters. |
| Backend | Server and documentation exist. | Keep server stable; avoid changing fixed port and secret handling rules. |
| Firestore | Stability rules applied for preview environment. | Keep memory local cache and long polling configuration intact. |
| Mobile | Capacitor + USB debugging being used. | Create formal Android testing pipeline and latency checklist. |

# 3. Non-Negotiable Technical Rules

Server must continue to run on port 3000 and host 0.0.0.0 unless the deployment architecture is changed intentionally.

Never expose Stripe, Gemini, Firebase Admin or other secret keys to the client bundle. VITE_ variables must only be public configuration.

Firestore client initialization must continue using memoryLocalCache() and experimentalForceLongPolling for preview stability.

Do not add heavy synchronous network requests during chess matches. Gameplay must remain local-first.

UI components must not contain progression rules. Rules should live in progression engine/config files.

Every phase must pass lint/type check, Android USB test and basic gameplay test before moving to next phase.

# 4. Full Phase Roadmap

| Phase | Name | Main Deliverable | Completion Gate |
| --- | --- | --- | --- |
| 12 | Capacitor Real Device Stabilization | Game runs on Android phone through USB debugging without blank screen, asset failure or major lag. | Mobile smoke test passed. |
| 13 | AI Career Progression Engine | Stable Core, Beginner, Learner, Intermediate, Hard, Master and Grandmaster logic. | All win/loss level rules pass tests. |
| 14 | AI Character + Personality System | Config-based AI characters with names, style, difficulty and dialogue. | All characters visible and playable. |
| 15 | Master Cup Mode | 3 cups, 12 master characters, 3/4 win requirement and cup rewards. | Cup unlock/retry flow works. |
| 16 | Grandmaster Arena | Grandmaster boss, best-of-3, daily challenge and season points. | Grandmaster unlock and challenge logic works. |
| 17 | Performance + Low Latency Optimization | Local-first gameplay, asset optimization, low graphics mode and non-blocking AI. | Stable FPS and smooth move animation on target phone. |
| 18 | Security Hardening | Rules, API validation, anti-tamper, replay protection and secure build setup. | Security checklist passed. |
| 19 | Multiplayer Foundation | WebSocket/room based premium multiplayer ready for friend matches. | Two-device move sync and reconnect passed. |
| 20 | QA, Analytics and Crash Monitoring | Test matrix, telemetry, crash logs and user feedback system. | Internal test release ready. |
| 21 | Play Store Release Preparation | Signed AAB, policies, screenshots, privacy policy and closed testing. | Ready for Play Store upload. |

# 5. Phase 12 - Capacitor Real Device Stabilization

This phase is the immediate next step because the project must work perfectly on a real Android phone through USB debugging before deeper gameplay optimization. If the game is smooth only in browser but unstable in Capacitor, the project is not release-ready.

| Step | Implementation Task | Expected Result |
| --- | --- | --- |
| 12.1 | Verify Capacitor project setup and Android platform folder. | Android project opens successfully in Android Studio. |
| 12.2 | Run web build using production-like settings. | Vite build completes without errors. |
| 12.3 | Sync build into Capacitor using npx cap sync android. | Latest web assets are inside Android project. |
| 12.4 | Run on physical phone through USB debugging. | App opens directly on phone, not only in browser. |
| 12.5 | Check splash screen, loading screen and first render. | No white screen or stuck loading. |
| 12.6 | Test 3D board load time. | Board appears quickly and pieces render correctly. |
| 12.7 | Test QR/share/UID screens on device. | All share features work on real phone. |
| 12.8 | Test AI match for 10-15 minutes. | No crash, no memory spike, no major frame drop. |
| 12.9 | Record device logs with adb logcat. | Errors are captured for debugging. |
| 12.10 | Create mobile bug list. | All Android-specific issues are documented. |

## Capacitor USB Debugging Command Flow

npm run build
npx cap sync android
npx cap open android
# In Android Studio: select phone -> Run
# For logs:
adb devices
adb logcat | findstr Clash

## Capacitor Mobile Acceptance Criteria

App opens on phone within acceptable time.

No blank screen after splash.

3D board and pieces are visible.

Touch controls work smoothly.

AI match can be completed on mobile.

Back button behavior is controlled.

Orientation behavior is correct, preferably locked to landscape if game design requires it.

No important console or logcat errors during match.

# 6. Phase 13 - AI Career Progression Engine

The disturbed level system should be replaced with a clean progression engine. The UI should only display state; it should not decide progression rules.

| Tier | ELO Range | Structure | Rule |
| --- | --- | --- | --- |
| Core | 0-300 | 3 training bots | No punishment, tutorial experience. |
| Beginner | 300-700 | 5 characters | Win = next, loss = retry, no drop. |
| Learner | 700-1000 | 5 characters | Win = next, 1 loss = retry, 2 consecutive losses = drop 1 level. Cannot drop below Learner 1. |
| Intermediate | 1100-1500 | 8 characters | Win = next, 1 loss = retry, 2 consecutive losses = drop 1 level. Cannot drop below Intermediate 1. |
| Hard | 1500-2000 | 8 characters | Loss = drop 1 level. Loss at Hard 1 locks Hard. |
| Master | 2000-2500 | 3 cups, 12 characters | Need 3 wins out of 4 to clear cup. No cup drop. |
| Grandmaster | 2500+ | Boss + daily + season | Best-of-3 boss, daily challenge, seasonal crown points. |

| File | Purpose |
| --- | --- |
| src/game/ai/aiTiers.ts | Stores tier definitions, ELO ranges, lock/unlock rules and progression metadata. |
| src/game/ai/aiCharacters.ts | Stores all AI character names, personality, level, difficulty and style. |
| src/game/ai/progressionEngine.ts | Pure rule engine that receives win/loss and returns updated progress. |
| src/game/ai/aiDifficulty.ts | Maps tier/character to AI depth, blunder rate, aggression and defense. |
| src/types/aiProgression.ts | Shared TypeScript types for AI progress state. |
| src/game/ai/progressionEngine.test.ts | Unit tests for all progression rules. |

type AIProgress = {
  tier: AITier;
  level: number;
  elo: number;
  consecutiveLosses: number;
  unlockedTiers: AITier[];
  masterCup?: {
    currentCup: 1 | 2 | 3;
    winsInCup: number;
    lossesInCup: number;
    completedCups: number[];
  };
  grandmaster?: {
    unlocked: boolean;
    bossDefeated: boolean;
    seasonPoints: number;
    dailyChallengeCompletedAt?: string;
  };
};

# 7. Phase 14 - AI Character and Personality System

The AI mode should feel like a career journey, not just random bots. Each character must have a name, personality, tactical style and difficulty parameters. This also helps client presentation and future monetization through skins, boards and character packs.

| Tier | Characters |
| --- | --- |
| Core | Pawn Kid, Rookie Riya, Basic Bishop |
| Beginner | Aarav the Rookie, Meera the Planner, Kabir the Attacker, Nisha the Defender, Ved the Challenger |
| Learner | Tara Tactics, Dev Knight, Zara Bishop, Om Castle, Raghav Rise |
| Intermediate | Ishan Forker, Queen Mira, Bishop Arjun, Knight Neel, Rook Raina, Sultan Dev, Veda Prime, Aryan Checkstorm |
| Hard | Rookhan, Maya Gambit, Dev Ender, Shaurya Pinmaster, Kavya Storm, Arjun Deepmind, Zoravar Prime, Shadow King |
| Master | Captain Rook, Lady Bishop, Knight Vortex, Crown Keeper, Queen Astra, Lord Castle, Gambit Raj, Royal Warden, Phantom Knight, Silent Bishop, Iron Rook, Emperor Kaal |
| Grandmaster | The Crownless King plus daily/seasonal challenge bots |

| Difficulty Parameter | Meaning |
| --- | --- |
| depth | How many moves the AI calculates ahead. |
| blunderRate | Chance that bot intentionally makes a weak move to feel human. |
| aggression | Preference for attacking moves. |
| defense | Preference for king safety and defensive moves. |
| openingKnowledge | How well the AI handles openings. |
| endgameSkill | How accurately the AI plays endgames. |
| moveDelay | Human-like thinking delay to avoid instant robotic moves. |

# 8. Phase 15 - Master Cup Mode

Master tier should be made interesting without touching multiplayer. The right approach is an AI Championship mode with cups. This creates competitive feeling while remaining fully single-player.

| Cup | Theme | Characters | Clear Rule |
| --- | --- | --- | --- |
| Cup 1 | Bronze Crown Cup | Captain Rook, Lady Bishop, Knight Vortex, Crown Keeper | Win 3 out of 4. |
| Cup 2 | Royal Crown Cup | Queen Astra, Lord Castle, Gambit Raj, Royal Warden | Win 3 out of 4. |
| Cup 3 | Emperor Crown Cup | Phantom Knight, Silent Bishop, Iron Rook, Emperor Kaal | Win 3 out of 4. |

Add cup intro screen and cup completion screen.

Show wins/losses inside active cup.

If user wins 3 out of 4, unlock next cup.

If user fails, replay same cup.

No drop to lower cup; only ELO can reduce slightly.

Give trophies, board skins or profile frames after cup completion.

# 9. Phase 16 - Grandmaster Arena

| Feature | Implementation |
| --- | --- |
| Unlock Condition | Complete Master Cup 3, defeat Emperor Kaal and reach 2500+ ELO. |
| Boss | The Crownless King. |
| Boss Rule | Best of 3. User must win 2 games. Draw does not count. |
| Daily Challenge | One daily AI challenge: best move, checkmate, endgame survival or 10-move challenge. |
| Season System | Season crown points reset per season, but lifetime ELO remains. |
| Rewards | Grandmaster badge, crown frame, king skin, board theme and profile aura. |

# 10. Phase 17 - Performance and Low Latency Optimization

For low internet users, chess gameplay must not depend on continuous heavy network calls. AI mode should be playable even with weak or unstable internet. Multiplayer should sync only tiny move payloads.

| Area | Implementation Step | Reason |
| --- | --- | --- |
| Local-first Match | Keep board state, legal move validation, AI calculation, timer and move history local. | No lag during match due to network. |
| AI Worker | Move AI calculation to Web Worker if main thread lags. | Prevents UI freeze while AI thinks. |
| Animation Queue | Queue piece moves and captures. | Avoids animation conflicts and visual glitches. |
| Asset Compression | Compress 3D models, textures and audio. | Faster loading on low-end phones. |
| Graphics Mode | Add Low, Medium and High setting. | Low-end phones can run smoothly. |
| Lazy Loading | Load premium boards, skins and heavy assets only when needed. | Reduces initial load. |
| Offline Queue | Store AI match result locally and sync when online. | Weak internet users do not lose progress. |
| Network Debounce | Avoid frequent Firestore writes during AI game. | Lower cost and smoother gameplay. |

| Graphics Mode | Settings |
| --- | --- |
| Low | Disable heavy particles, reduce shadows, reduce reflections, static camera, lower texture resolution. |
| Medium | Balanced shadows, limited particles, normal textures, smooth camera. |
| High | Full reflections, particles, high quality board, premium animation and dynamic camera. |

# 11. Phase 18 - Security Hardening

Before Play Store release, security must cover client, server, database, identity, match results, QR/UID sharing, abuse prevention and mobile release build protection.

| Security Area | Implementation |
| --- | --- |
| Secrets | Keep all sensitive keys server-side only. Never use VITE_ for secrets. |
| UID Sharing | Validate UID format and prevent fake or expired invite data. |
| QR Invites | Use expiry timestamp, match ID, creator UID and signature/hash validation. |
| Match Result | Server should validate result conditions before accepting rating change. |
| Replay Protection | Prevent same match result from being submitted twice. |
| Rate Limiting | Limit room creation, QR generation, login and match result submissions. |
| Firestore Rules | Users should only read/write their own profile/progress except public leaderboard data. |
| Input Validation | Validate all API request bodies using schema validation. |
| Abandon/Exploit Rules | Handle app close, network drop, resign and timeout properly. |
| Build Security | Use release signing, remove debug logs and disable debug flags in release. |

No hardcoded secrets in source code.

No admin operation exposed to client.

No direct client-side rating manipulation.

No unlimited QR room generation.

No Firestore open write rules.

No release build with debug logging enabled.

No sensitive information in crash logs.

# 12. Phase 19 - Low Latency Multiplayer Foundation

Multiplayer should be built as a separate premium corner, but the foundation should be planned now. For chess, the payload is small; the key is reliable move sync and reconnect, not high bandwidth.

| Component | Recommended Design |
| --- | --- |
| Transport | WebSocket or Socket.IO for real-time move sync. |
| Room Creation | First player creates room, gets QR/UID invite. |
| Move Payload | Send only from, to, promotion, move number and optional FEN after move. |
| Server Validation | Server validates legal move order and player turn. |
| Reconnect | Allow reconnect window of 30-60 seconds. |
| Disconnect Rule | Pause or mark abandoned depending on match type. |
| Premium Mode | Friend match, ranked match, private room themes and later spectator mode. |

{
  "matchId": "abc123",
  "playerId": "uid_1",
  "moveNo": 14,
  "from": "e2",
  "to": "e4",
  "promotion": null,
  "timestamp": 1710000000
}

# 13. Phase 20 - QA, Analytics and Crash Monitoring

| Test Type | What to Test |
| --- | --- |
| Unit Tests | Progression engine, ELO changes, tier unlocks, cup rules and grandmaster unlock. |
| Integration Tests | Match start, match end, rating update, QR invite and UID invite. |
| Mobile Tests | Android USB debugging, orientation, touch, back button, performance and app resume. |
| Network Tests | Slow internet, offline mode, reconnect and duplicate result prevention. |
| Security Tests | Fake result submission, invalid QR, wrong UID, rate limit and Firestore rule protection. |
| Performance Tests | FPS, memory use, asset loading, AI thinking time and battery impact. |
| User Tests | New user journey, AI mode clarity, cup mode excitement and tutorial understanding. |

| Device Category | Minimum Testing |
| --- | --- |
| Low-end Android | 2-4 GB RAM phone, low graphics mode, AI match completion. |
| Mid-range Android | Normal graphics, QR sharing, AI match and cup mode. |
| High-end Android | High graphics, animations, skins and long play session. |
| Weak Internet | 2G/3G simulation or unstable Wi-Fi, offline AI and reconnect behavior. |

# 14. Phase 21 - Play Store Release Preparation

| Release Item | Required Action |
| --- | --- |
| Package Name | Finalize unique applicationId. |
| App Signing | Create and protect release keystore. |
| AAB Build | Generate signed Android App Bundle, not only APK. |
| Permissions | Use only required permissions. Avoid unnecessary sensitive permissions. |
| Privacy Policy | Mention account data, UID, analytics, crash logs and multiplayer data if used. |
| Store Listing | Prepare title, short description, full description, screenshots and feature graphic. |
| Content Rating | Complete Google Play content rating questionnaire. |
| Data Safety | Declare collected data accurately. |
| Closed Testing | Run closed testing before production release. |
| Production Release | Release gradually after crash-free test build. |

No debug build uploaded to Play Store.

No test keys used for production signing.

No broken login or blank screen on first launch.

No crash in first 10 minutes of gameplay.

No untested permissions.

Privacy policy is live and accessible.

Data safety form matches actual data collection.

# 15. Definition of Complete Project

The project can be considered fully completed for Play Store release only when the following gates are passed:

| Gate | Completion Requirement |
| --- | --- |
| Gameplay Gate | AI mode, career mode, Master Cup and Grandmaster flow work without broken progression. |
| Mobile Gate | Capacitor Android build runs smoothly on real devices through USB debugging and release build. |
| Performance Gate | Low-end phone can complete matches in low graphics mode without major lag. |
| Security Gate | Secrets, APIs, Firestore rules, QR, UID and match results are protected. |
| Network Gate | Weak internet users can play AI mode and multiplayer handles reconnect properly. |
| QA Gate | Unit, integration, mobile, network, security and user tests are passed. |
| Store Gate | Signed AAB, policy documents, listing assets and closed testing are ready. |

# 16. Suggested Client Discussion Order

Confirm that the next immediate target is Capacitor mobile stability.

Approve final AI tier system and character names.

Approve Master Cup and Grandmaster Arena concept.

Confirm whether multiplayer is free, premium or partially locked.

Approve performance mode requirement for low-end phones.

Approve security hardening scope before Play Store release.

Approve testing devices and closed testing plan.

Approve Play Store release timeline after all gates pass.

# 17. Recommended One-by-One Execution in Chat

| Chat Step | What We Should Do |
| --- | --- |
| Step 1 | Fix Capacitor Android run and collect mobile logs. |
| Step 2 | Implement AI progression engine and tests. |
| Step 3 | Add AI character config and personality system. |
| Step 4 | Implement Master Cup mode. |
| Step 5 | Implement Grandmaster Arena. |
| Step 6 | Optimize 3D performance and add graphics mode. |
| Step 7 | Add security validation and Firestore/API protection. |
| Step 8 | Add multiplayer foundation and reconnect handling. |
| Step 9 | Run complete QA checklist. |
| Step 10 | Prepare signed Play Store release build. |

# 18. Appendix - Agent Prompt for Immediate Next Step

We are working on Clash of Crowns, a 3D chess game. The UI/UX, QR sharing, UID sharing, 3D board preview and core architecture are mostly completed.

Immediate task: stabilize Android Capacitor real-device testing.

Before coding, read /docs/AI_RULES.md and /docs/PRD.md. Follow project rules:
- Server remains on port 3000 and host 0.0.0.0.
- Do not expose secrets to client.
- Firestore client must use initializeFirestore with memoryLocalCache() and experimentalForceLongPolling.
- Keep gameplay local-first.
- Do not add heavy network calls during matches.

Tasks:
1. Run npm run build.
2. Run npx cap sync android.
3. Open Android project and run on physical phone using USB debugging.
4. Fix any blank screen, asset path, orientation, touch or 3D render issue.
5. Test AI match on mobile for at least 10 minutes.
6. Capture adb logcat errors and create a mobile bug report.
7. Do not modify AI progression yet unless needed for build stability.

Completion: Game opens and runs on Android phone, board loads, touch works, AI match can be played, and no critical logcat errors remain.